**Initial Project Plan**

SENG2011 – Assignment 4

Ben Timbrell, Brayden Morris, Brendan Roy, Gregory Chernishov, Kirsten Hendriks, Nathan Sher, Vi Nguyen

# Contents:

1 – Overview

i. Overall Project Goals

ii. Success Criteria

2 – Scheduling

i. Tasks/work breakdown

ii. Acceptance criteria

iii. Task relationships

iv. Work estimate

v. Scheduling

vi. Roles and responsibilities

3 – Project Management

i. Project control

ii. Communications

iii. Information

iv. Quality

v. Issues

vi. Staff performance

vii. Risk

viii. Risk response

# Group Members:

Ben Timbrell

Brayden Morris

Brendan Roy

Gregory Chernishov

Kirsten Hendriks – z5018670

Nathan Sher

Vi Nguyen

Project Management

## iii. Information

Various tools will be used to actively update and maintain the information being used for the project.

While communication between team members can be done when physically present in the same room, such as during and after mentor meetings and the weekly lab, communication on a more daily basis will be completed through Facebook. This will allow group-wide communication on a platform that is regularly checked by all members, as well as private conversations within the group. For information that everyone is required to know quickly (such as a change of deadline or specification), Facebook can be used to circulate updates.

Trello will be used to maintain the tasks that the group is working on. Tasks will be broken down in the group board, and specific members will be assigned to the relevant cards. This will ensure that team members know what they are directly responsible for, and there is communal and up to date documentation on this. In the case that someone needs to collaborate on a part of the task they will be able to quickly see who is responsible for it, allowing more time to be spent on actual development and less time on trying to get in contact with the right person.

Lastly Bitbucket will be used to maintain documentation and code for the project. Using a git repository will improve productivity and ensure that everyone has the most up to date version of code as well as documentation. For the team members who are less familiar with git, using Bitbucket will allow use of a well-documented user interface to make the learning process easier.